# wAsset Management

# Execution Plan

Ver 1.0

Table of Contents

Execution Plan	4

1.	Project Overview	4

1.1.	Project Objectives	4

2.	Technology Architecture	4

2.1.	Technology Stack	4

2.2.	System Architecture	5

2.3.	Directory Structure	6

3.	Implementation Phases	6

Phase 1: Foundation Setup (Weeks 1-2)	6

Phase 2: Authentication & Authorization (Weeks 3-4)	7

Phase 3: Core Asset Management (Weeks 5-8)	8

Phase 4: Asset Operations (Weeks 9-12)	8

Phase 5: Maintenance & Support (Weeks 13-16)	9

Phase 6: Analytics & Reporting (Weeks 17-18)	9

4.	Feature Modules	10

4.1.	User Management	10

4.2.	Asset Management	11

4.3.	Asset Operations	11

4.4.	Maintenance and Disposal	11

4.5.	Report and Analytics	11

5.	API Endpoints Overview	12

Authentication	12

Assets	12

Asset Operations	12

Asset Assignment Flow Sequence Diagram	13

Data Flow Diagrams	14

Users	15

6.	Database Schema	16

Entity Relationships Diagram	16

Core Tables	17

7.	Security Implementation	17

Authentication	17

Authorization	17

Data Security	18

8.	Deployment Configuration	18

Development Environment	18

Production Environment	18

9.	Quality Assurance	18

Testing Strategies	18

Testing Tools Specified:	18

Code Quality	19

10.	Logging and Monitoring	19

Winston Logging	19

Logger Configuration:	19

Log Categories	19

11.	Database Operations	20

Index Types Used:	20

API Pagination	20

12.	Database Backup and Recovery	21

Curent Implementation	21

Daily Backup Procedure	21

Backup Types	21

Restore Procedure	21

13.	Version Control	22

Github Repository	22

Versioning Strategy	22

Release Process	22

14.	Deployment Strategy	23

Current Status: Planning	23

Deployment Options Considered	23

Planned Deployment Steps	23

15.	Success Criteria	24

# Execution Plan

## Technology Architecture

### Technology Stack

| Layer | Technology | Version |
| --- | --- | --- |
| Frontend | React | 19.x |
| Frontend Framework | Vite | Latest |
| Language | TypeScript | 5.x |
| Styling | Tailwind CSS | 3.x |
| UI Components | Shadcn UI | Latest |
| Backend | Node.js | 18+ |
| Backend Framework | Express | 4.x |
| Database | MySQL | 8.x |
| Authentication | JWT + Refresh Tokens | - |
| Real-time | Socket.io | 4.x |

### System Architecture

(Diagram 1)

### Directory Structure

(Diagram 2)

## Feature Modules

### User Management

| Feature | Description | Status |
| --- | --- | --- |
| User Registration | Self-service user registration | Complete |
| User Login | Secure authentication with JWT | Complete |
| Password Reset | OTP-based password recovery | Complete |
| Profile Management | User profile viewing and editing | Complete |
| Role Management | Admin role assignment | Complete |
| Department Assignment | User department association | Complete |

### Asset Management

| Feature | Description | Status |
| --- | --- | --- |
| Asset Creation | Add new assets to system | Complete; with minor improvement in UI / UX |
| Asset Editing | Modify asset details | Complete; with minor improvement in UI / UX |
| Asset Deletion | Archive/remove assets | Complete; with minor improvement in UI / UX |
| Asset Search | Search and filter assets | Complete; with minor improvement in UI / UX |
| Asset Tagging | QR/barcode tagging | Complete; with minor improvement in UI / UX |
| Asset Import | Bulk asset import | Complete; with minor improvement in UI / UX |
| Asset Export | Export to CSV/Excel | Complete; with minor improvement in UI / UX |

### Asset Operations

| Feature | Description | Status |
| --- | --- | --- |
| Asset Issuance | Assign assets to users | Complete; with minor improvement in UI / UX |
| Return Requests | Process asset returns | Complete; with minor improvement in UI / UX |
| Transfer Requests | Transfer between users | Complete; with minor improvement in UI / UX |
| Approval Workflow | Multi-level approvals | Complete; with minor improvement in UI / UX |
| Digital Forms | Electronic signatures | Complete; with minor improvement in UI / UX |
| Condition Assessment | Return condition checking | Complete; with minor improvement in UI / UX |

### Maintenance and Disposal

| Feature | Description | Status |
| --- | --- | --- |
| Maintenance Records | Track maintenance history | OnQue |
| Repair Requests | Submit repair requests | OnQue |
| Disposal Requests | Request asset disposal | OnQue |
| Service Scheduling | Schedule maintenance | OnQue |

### Report and Analytics

| Feature | Description | Status |
| --- | --- | --- |
| Dashboard | Overview statistics | Complete; with minor improvement in UI / UX |
| Asset Status | Status distribution | Complete; with minor improvement in UI / UX |
| Recent Activity | Activity timeline | Complete; with minor improvement in UI / UX |
| Audit Trail | Complete history log | Complete; with minor improvement in UI / UX |
| PDF Reports | Generate printable forms | Complete; with minor improvement in UI / UX |

## API Endpoints Overview

### Authentication

- POST /api/auth/register - User registration

- POST /api/auth/login - User login

- POST /api/auth/refresh - Token refresh

- POST /api/auth/logout - User logout

- POST /api/auth/forgot-password - Request password reset

- POST /api/auth/reset-password - Reset password with OTP

### Assets

- GET /api/assets - List assets

- POST /api/assets - Create asset

- GET /api/assets/:id - Get asset details

- PATCH /api/assets/:id - Update asset

- DELETE /api/assets/:id - Delete asset

### Asset Operations

- POST /api/assets/issuance - Issue assets

- POST /api/assets/return - Return assets

- POST /api/assets/transfer - Transfer assets

- GET /api/assets/my-assets - User's assigned assets

### Asset Assignment Flow Sequence Diagram

(Diagram 3)

### Data Flow Diagrams

DFD Level 0 – Context Diagram

(Diagram 4)

DFD Level 1 – Main Process

(Diagram 5)

- GET /api/maintenance - List maintenance records

- POST /api/maintenance - Create maintenance record

- POST /api/repair-requests - Submit repair request

### Users

- GET /api/users - List users

- GET /api/users/:id - Get user details

- PATCH /api/users/:id - Update user

## Database Schema

### Entity Relationships Diagram

### Core Tables

| Table | Purpose |
| --- | --- |
| users | System users |
| roles | User roles |
| permissions | Access permissions |
| departments | Organizational departments |
| positions | Job positions |
| assets | Asset records |
| categories | Asset categories |
| types | Asset types |
| brands | Asset brands |
| locations | Storage locations |
| suppliers | Vendor information |
| asset_assignments | Asset assignment records |
| asset_return_requests | Return requests |
| asset_transfer_requests | Transfer requests |
| accountability_forms | Digital signature forms |
| notifications | System notifications |
| audit_logs | Activity history |

## Security Implementation

### Authentication

- JWT access tokens (15-minute expiry)

- Refresh tokens (7-day expiry)

- Secure HTTP-only cookies

- Session management in database

### Authorization

- Role-based access control (RBAC)

- Permission-based route protection

- Middleware-level authorization checks

- API endpoint protection

### Data Security

- Input validation with Zod schemas

- SQL injection prevention (parameterized queries)

- CORS configuration with allowed origins

- Secure password hashing with bcrypt

## Deployment Configuration

### Development Environment

- Client: http://localhost:9669

- Server: http://localhost:6996

- Database: MySQL localhost

### Production Environment

- Client: https://assetmanagement.sys

- Server: Port 6996 (HTTP)

## Quality Assurance

### Testing Strategies

| Level | Tool | Coverage Target |
| --- | --- | --- |
| Unit Tests | Jest | 70%+ |
| Component Tests | React Testing Library | 60%+ |
| Integration Tests | Jest + Supertest | Key workflows |
| E2E Tests | Playwright (Future) | Critical paths |

### Testing Tools Specified:

- Jest: Backend unit tests and frontend component tests

- React Testing Library: Frontend component testing

- Supertest: API endpoint integration testing

- Playwright (Future): End-to-end testing for critical user flows

### Code Quality

- ESLint for code linting

- Prettier for code formatting

- TypeScript strict mode

- Husky pre-commit hooks

## Logging and Monitoring

### Winston Logging

The system implements comprehensive logging using Winston:

| Feature | Implementation |
| --- | --- |
| Log Levels | error, warn, info, http, debug |
| Log Format | JSON with timestamp, level, message, metadata |
| Transports | Console, File (daily rotation), Database |
| Error Tracking | Stack traces with context |
| Log Retention | 30 days (configurable) |

### Logger Configuration:

- Console: Development debugging

- File: Production error tracking (logs/error.log)

- Combined: All info logs (logs/combined.log)

### Log Categories

- Application logs

- API request/response logs

- Database query logs

- Authentication logs

- Error logs with stack traces

## Database Operations

Index Strategy (MySQL)

Proper indexing is critical for performance. The following indexes are implemented:

| Table | Index Columns | Purpose |
| --- | --- | --- |
| assets | asset_tag, status, category_id | Fast asset lookups |
| users | email, department_id | User authentication |
| asset_assignments | user_id, asset_id, status | Assignment queries |
| asset_return_requests | user_id, status, created_at | Return processing |
| asset_transfer_requests | from_user_id, to_user_id, status | Transfer tracking |
| audit_logs | user_id, action, created_at | Audit trail queries |
| notifications | user_id, is_read, created_at | Notification retrieval |

### Index Types Used:

- PRIMARY KEY indexes on all tables

- UNIQUE indexes on business keys (email, asset_tag)

- FOREIGN KEY indexes for relationship queries

- COMPOSITE indexes for complex queries

- FULLTEXT indexes for search operations

### API Pagination

All list endpoints implement pagination for optimal performance:

| Parameter | Type | Default |
| --- | --- | --- |
| page | integer | 1 |
| limit | integer | 20 |
| sortBy | string | created_at |
| sortOrder | string | DESC |

Response Format:

- data: Array of results

- meta: Pagination metadata (page, limit, total, totalPages)

## Database Backup and Recovery

### Current Implementation

The system already includes database backup infrastructure:

- Backup files stored in db/backups/ directory

- Migration scripts in db/migrations/

### Daily Backup Procedure

| Component | Schedule | Retention |
| --- | --- | --- |
| Full Database Backup | Daily at 2:00 AM | 30 days |
| Incremental Backup | Every 6 hours | 7 days |
| Transaction Logs | Continuous | 24 hours |

### Backup Types

- Full Back up: Complete database dump

- Differential: Changes since last full backup

- Point-in-Time: Recovery to specific timestamp

### Restore Procedure

Step 1: Assess Recovery Need

- Identify failure type (logical, physical, user error)

- Determine RPO (Recovery Point Objective): 24 hours

- Determine RTO (Recovery Time Objective): 4 hours

Step 2: Restore Process

- Stop application services

- Select appropriate backup (full + incremental)

- Restore database from backup

- Apply transaction logs if point-in-time needed

- Verify data integrity

- Start application services

Step 3: Verification

- Run database integrity checks

- Validate critical table counts

- Test application connectivity

- Verifying recent transactions

## Version Control

### Github Repository

| Aspect | Configuration |
| --- | --- |
| Platform | GitHub |
| Branch Strategy | Git Flow |
| Main Branches | main (production), develop (integration) |
| Feature Branches | feature, bugfix, hotfix |
| Commit Messages | Conventional commits |

## Versioning Strategy

| Version Type | Format |
| --- | --- |
| Major | X.0.0 |
| Minor | X.Y.0 |
| Patch | X.Y.Z |

## Release Process

- Feature freeze on develop branch

- Create release branch

- Run all tests

- Update version numbers

- Merge to main

- Create Git tag

- Deploy to production

## Deployment Strategy

### Current Status: Planning

| Environment | Purpose | Status |
| --- | --- | --- |
| Development | Local development | Complete |
| Staging | Pre-production testing | Planning |
| Production | Live environment | Planning |

### Deployment Options Considered

| Option | Pros | Cons |
| --- | --- | --- |
| Traditional (VM) | Full control | Manual scaling |
| Container (Docker) | Consistent | More complex |
| Platform (Render/Heroku) | Easy setup | Less control |
| Vercel | Zero-config frontend, global CDN | Backend limited |
| Railway | Full-stack (Node + DB), easy scaling | Smaller ecosystem |

### Planned Deployment Steps

Option A: Vercel + Railway

- Deploy client to Vercel

- Deploy server and MySQL to Railway

- Connect via environment variables

Option B: Containerization

- Dockerfile for client

- Dockerfile for server

- Docker Compose for local development

Phase 1: Containerization

- Dockerfile for client

- Dockerfile for server

- Docker Compose for local development

Phase 2: CI/CD Pipeline

- GitHub Actions workflow

- Automated testing

- Automated deployment

Phase 3: Production

- Cloud hosting setup

- SSL configuration

- Monitoring and alerts

## Success Criteria

The execution plan aims to deliver:

- Functional Requirements

  - Complete asset lifecycle management

  - Streamlined approval workflows

  - Comprehensive reporting capabilities

- Non-Functional Requirements

  - Responsive user interface

  - Secure authentication

  - Real-time updates

  - Audit trail compliance

- Business Objectives

  - Centralized asset visibility

  - Reduced manual processing

  - Improved asset utilization

  - Enhanced accountability tracking

Prepared by:

Ryan Rey D. Magdalita

(Jr. Full Stack Developer)

Checked By:

Ralph Padilla 
         (IT Manager)