# Asset Management

# Progress Report

Ver 1.0

Table of Contents

Progress Report	2

Document Information	2

1.	Summary	2

1.1.	Overall Status	2

2.	Project Overview	3

2.1.	Project Background	3

2.2.	Objectives Delivered	3

3.	Implementation Progress	3

3.1.	Feature Completion Matrix	4

4.	Technical Achievements	5

4.1.	Architecture Highlights	5

4.2.	System Components	6

4.3.	Key Integrations	6

5.	Project Metrics	7

5.1.	Codebase Statistics	7

5.2.	Performance Metrics	7

5.3.	Security Metrics	7

5.4.	Infrastructure Metrics	7

5.5.	User Adoption Metrics	8

5.6.	Issues Impact	8

6.	Module Status	9

6.1.	User Management Module	9

6.2.	Asset Catalog Module	9

6.3.	Asset Operation Module	10

6.4.	Maintenance Module	10

6.5.	Reporting Module	10

6.6.	Notification Module	11

7.	Development Milestones	11

7.1.	Completed Milestones	11

7.2.	Current Status	11

8.	Challenges and Resolutions	12

8.1.	Technical Challenges	12

8.2.	Implementation Challenges	12

9.	Known Issues and Limitations	12

9.1.	Current Limitations	13

9.2.	Known Issues	13

10.	Future Enhancements	13

10.1.	Planned Features	13

10.2.	Features to Follow	13

Asset Borrowing	13

Asset Gate Pass	14

Asset Disposal	14

Asset Repair and Maintenance	14

11.	Next Steps	15

11.1.	Immediate Actions	15

11.2.	Short – Term Goals (Q2 2026)	15

11.3.	Long – Term Vision (Q3 2026)	15

12.	Conclusion	15

# Progress Report

# Document Information

| Field | Value |
| --- | --- |
| Project Name | Asset Management System |
| Report Date | March 23, 2026 |
| Reporting Period | Project Inception to Present |
| Prepared For | Management / Project Sponsors |

## Summary

The Asset Management System has been ongoing development and deployed as a comprehensive web-based solution for tracking, managing, and optimizing organizational assets. This progress report provides an overview of accomplishments, current status, and future roadmap.

### Overall Status

| Status | Indicator |
| --- | --- |
| Development | 80% Complete |
| Testing | 80% Complete |
| Deployment | 80% Complete |
| User Adoption | In Progress (70%) |

Overall Assessment: Core functionality is operational with minor improvements ongoing. Full deployment and user adoption in progress.

Notes:

- Some email notification features are being refined

- PDF generation templates under optimization

- User interface refinements based on feedback

- Bulk import validation improvements in progress

## Project Overview

### Project Background

The Asset Management System was initiated to address critical challenges in organizational asset tracking:

- Previous State: Manual, spreadsheet-based tracking with limited visibility

- Current State: Centralized digital platform with real-time tracking

- Target State: Full asset lifecycle management with analytics

### Objectives Delivered

| Objective | Status | Achievement |
| --- | --- | --- |
| Centralized asset repository | Complete | Single source of truth for all assets |
| Automated workflows | Complete | Approval and assignment automation |
| Real-time tracking | Complete | Live location and status updates |
| Comprehensive auditing | Complete | Complete activity history |
| Analytics dashboard | Complete | Data-driven insights |

## Implementation Progress

### Feature Completion Matrix

Authentication and Security

| Feature | Status | Completion | Remarks |
| --- | --- | --- | --- |
| User Registration | Complete | 98% | Improvement of UI/UX |
| User Login (JWT) | Complete | 98% | Security Improvement |
| Password Reset (OTP) | Complete | 95% | Security Improvement |
| Role-Based Access Control | Complete | 98% | Security Improvement |
| Session Management | Complete | 95% | Security Improvement |
| Permission System | Complete | 95% | Security Improvement |

Asset Management

| Feature | Status | Completion | Remarks |
| --- | --- | --- | --- |
| Asset Creation | Complete | 98% | Improvement of UI/UX |
| Asset Editing | Complete | 98% | Improvement of UI/UX |
| Asset Deletion | Complete | 98% | Improvement of UI/UX |
| Asset Search | Complete | 95% | Improvement of UI/UX |
| Asset Filtering | Complete | 95% | Improvement of UI/UX |
| Asset Tagging | Complete | 95% | Improvement of UI/UX |
| Bulk Export | Complete | 90% | Improvement of excel export |
| Asset Images | Complete | 95% | Improvement of UI/UX |
| Asset History | Complete | 98% | Improvement of UI/UX |
| Asset Disposal | Pending | 30% | Development of process and workflow |
| Asset Repair | Pending | 30% | Development of process and workflow |
| Asset Maintenance | Pending | 30% | Development of process and workflow |
| Asset Barrowing | Pending | 30% | Development of process and workflow |
| Asset Gate Pass | Pending | 30% | Development of process and workflow |

Asset Operations

| Feature | Status | Completion | Remarks |
| --- | --- | --- | --- |
| Asset Issuance | Complete | 98% | Improvement of UI/UX |
| Return Requests | Complete | 98% | Improvement of UI/UX |
| Transfer Requests | Complete | 98% | Improvement of UI/UX |
| Multi-level Approvals | Complete | 95% | Improvement of UI/UX |
| Digital Signatures | Complete | 95% | Improvement of UI/UX |
| Condition Assessment | Complete | 92% | Improvement of UI/UX |
| Email Notifications | Complete | 90% | Improvement of queries |
| Asset Disposal | Pending | 30% | Development of process and workflow |
| Asset Repair | Pending | 30% | Development of process and workflow |
| Asset Maintenance | Pending | 30% | Development of process and workflow |

Maintenance and Support

| Feature | Status | Completion | Remarks |
| --- | --- | --- | --- |
| Maintenance Records | Complete | 30% | Development of process and workflow |
| Repair Requests | Complete | 30% | Development of process and workflow |
| Disposal Workflow | Complete | 30% | Development of process and workflow |
| Service History | Complete | 30% | Development of process and workflow |

Reporting and Analytics

| Feature | Status | Completion | Remarks |
| --- | --- | --- | --- |
| Dashboard | Complete | 95% | Improvement of UI/UX |
| Status Charts | Complete | 92% | Improvement of UI/UX |
| Activity Timeline | Complete | 95% | Improvement of UI/UX |
| Audit Trail | Complete | 98% | Improvement of UI/UX |
| PDF Generation | Complete | 92% | Improvement of loading and pdf generation |
| Data Export | Complete | 90% | Improvement of excel exports. |

## Technical Achievements

### Architecture Highlights

The system has been built with a robust, scalable architecture:

### System Components

| Component | Files |
| --- | --- |
| Frontend Pages | 40+ |
| Backend Controllers | 20+ |
| Services | 20+ |
| Database Tables | 25+ |
| Stored Procedures | 30+ |
| API Endpoints | 60+ |
| Unit Tests | 50+ |

### Key Integrations

| Integration | Purpose | Status |
| --- | --- | --- |
| Database | MySQL connection pool | Complete |
| Authentication | JWT with refresh tokens | Complete |
| Real-time | Socket.io notifications | Complete |
| File Storage | Local file system | Complete |
| Email | Resend integration | Complete |
| PDF Generation | PDFKit integration | Complete |

## Project Metrics

### Codebase Statistics

| Metric | Value |
| --- | --- |
| Total Files | 300+ |
| TypeScript Files | 200+ |
| Lines of Code (Client) | 50,000+ |
| Lines of Code (Server) | 30,000+ |
| Database Tables | 25 |
| API Endpoints | 60+ |

### Performance Metrics

| Metric | Target | Actual |
| --- | --- | --- |
| Page Load Time | < 3s | < 2s |
| API Response | < 500ms | < 300ms |
| Database Queries | < 100ms | < 50ms |

### Security Metrics

| Metric | Status |
| --- | --- |
| JWT Implementation | Secure |
| Password Hashing | bcrypt |
| Input Validation | Zod |
| SQL Injection Prevention | Parameterized |
| CORS Configuration | Configured |

### Infrastructure Metrics

| Feature | Implementation | Status |
| --- | --- | --- |
| Winston Logging | File + Console transport | Complete |
| MySQL Indexing | Composite + FK indexes | Complete |
| API Pagination | All list endpoints | Complete |
| Version Control | GitHub (Git Flow) | Complete |
| Database Backup | db/backups/ directory | Complete |
| Database Migrations | db/migrations/ scripts | Complete |
| Restore Procedure | Available via backups | Complete |

### User Adoption Metrics

| Metric | Value |
| --- | --- |
| Total Users Onboarded | 40 |
| Active Departments | All |
| Subsidiaries Using System | 5 |
| Daily Active Users | Per Subsidiary |
| User Satisfaction | Positive |

Adoption Status: In Progress (70%)

Departments monitoring the System:

- IT Department

- Admin Department

Feedback Summary:

- Positive reception for asset tracking capabilities

- Dashboard analytics well-received

- Approval workflow needs minor optimization

- Mobile access requested by field teams

### Issues Impact

| Issue | Severity | Impact on Users | Mitigation |
| --- | --- | --- | --- |
| Browser compatibility (older browsers) | Low | Limited access for ~5 users | Focus on Chrome/Edge/Firefox latest versions |
| Large file upload handling | Medium | Minor delays for large asset images | Optimization planned in next update |
| Offline mode unavailable | Medium | Requires internets for all operations | Acceptable for current use case |
| Mobile app not available | Low | Field teams request mobile access | Future phase consideration |

Overall Impact: Low - Core operations unaffected for majority of users

## Development Milestones

### Milestones

| Milestone | Date | Description |
| --- | --- | --- |
| Data Gathering | Q4 2025 | Monorepo structure, dependencies |
| Software Development | Q4 2025 to Q2 2026 | Schema, migrations, stored procedures |
| Software Testing & Debugging | Q1 2026 | Unit tests, bug fixes |
| Data Migration (IT) | Q1 2026 | CRUD, categorization, search |
| Documentation/UAT | Q1 2026 | Issuance, returns, transfers |
| Management Presentation | Q2 2026 | Repairs, disposal, service history |
| Executive Approval | Q2 2026 | Analytics, charts, reporting |

### Current Status

- Development: In progress

- Testing: In progress

- Deployment: In progress

- Production URL: http://200.2.3.32:9669/login

Proposed Deployment Platforms

| Platform | Purpose | Notes |
| --- | --- | --- |
| Vercel | Frontend (React) | Zero-config, global CDN |
| Railway | Backend + MySQL | Full-stack hosting |
| Coudinary | Cloud Storage | Cloud picture saving and documents |

## Challenges and Resolutions

### Technical Challenges

| Challenge | Resolution |
| --- | --- |
| Complex approval workflows | Implemented multi-level approval system with role-based routing |
| Real-time updates | Integrated Socket.io for instant notifications |
| File upload handling | Created efficient upload system with image compression |
| Large data sets | Implemented pagination, virtual scrolling, and query optimization |
| PDF generation | Integrated PDFKit for dynamic form generation |

### Implementation Challenges

| Challenge | Resolution |
| --- | --- |
| Database performance | Created appropriate indexes and optimized queries |
| User adoption | Built intuitive UI with comprehensive user manual |
| Form signatures | Implemented canvas-based digital signature capture |
| Audit requirements | Built complete audit trail system |

## Known Issues and Limitations

### Current Limitations

| Limitation | Severity | Notes |
| --- | --- | --- |
| No ERP integration | Low | Standalone system |
| Limited offline mode | Medium | Requires internet connection |
| No mobile app | Medium | Web-based only, responsive design available |

### Known Issues

| Issue | Status | Resolution Plan |
| --- | --- | --- |
| Large file uploads | Known | Optimize upload handling in next update |
| Browser compatibility | Known | Focus on Chrome/Edge/Firefox latest versions |

## Future Enhancements

### Planned Features

| Feature | Priority | Timeline |
| --- | --- | --- |
| Mobile Application | Medium | Future Phase |
| Advanced Analytics | Medium | Future Phase |
| API for Integrations | Low | Future Phase |
| Multi-language Support | Low | Future Phase |

### Features to Follow

The following features are planned for implementation in upcoming phases

### Asset Borrowing

| Item | Description | Status |
| --- | --- | --- |
| Borrow Request Form | Create request to borrow assets temporarily | Planned |
| Borrow Approval Workflow | Multi-level approval for borrow requests | Planned |
| Borrow Period Tracking | Track borrow duration and due dates | Planned |
| Borrow Extension | Allow extending borrow period | Planned |
| Borrow History | Complete history of borrowed assets | Planned |
| Automatic Return Reminders | Notifications for due returns | Planned |

### Asset Gate Pass

| Item | Description | Status |
| --- | --- | --- |
| Gate Pass Creation | Generate gate pass for asset movement | Planned |
| Gate Pass Approval | Approval workflow for gate passes | Planned |
| Exit/Entry Tracking | Track assets leaving/entering premises | Planned |
| Gate Pass Validation | QR/code verification at checkpoints | Planned |
| Gate Pass History | Archive of all gate pass transactions | Planned |
| Multiple Gate Support | Different gates/entry points | Planned |

### Asset Disposal

| Item | Description | Status |
| --- | --- | --- |
| Disposal Request | Submit asset for disposal | Planned |
| Disposal Approval | Multi-level approval workflow | Planned |
| Disposal Methods | Methods: auction, donation, recycle, scrap | Planned |
| Asset Write-off | Write-off documentation | Planned |
| Disposal Documentation | Certificates and reports | Planned |
| Disposal History | Complete disposal records | Planned |

### Asset Repair and Maintenance

| Item | Description | Status |
| --- | --- | --- |
| Repair Request | Submit request for asset repair | Planned |
| Repair Approval | Approval workflow for repair requests | Planned |
| Maintenance Scheduling | Schedule preventive maintenance | Planned |
| Maintenance History | Complete maintenance records | Planned |
| Service Cost Tracking | Track repair and service costs | Planned |
| Vendor Repair Management | Manage repair vendors/contractors | Planned |
| Maintenance Alerts | Notifications for scheduled maintenance | Planned |
| Parts Inventory | Track spare parts inventory | Planned |

## Next Steps

### Immediate Actions

- User Training: Continue comprehensive user onboarding

- Data Migration: Assist departments with existing asset data import

- Feedback Collection: Gather user feedback for improvements

### Short – Term Goals (Q2 2026)

- Enhancing reporting capabilities based on user feedback

- Optimize system performance

- Expand test coverage

### Long – Term Vision (Q3 2026)

- Mobile application development

- Advanced analytics and insights

- Third-party integrations

## Conclusion

The Asset Management System is currently in the features development phase; however, it is already being actively used in a live operational environment. Most of the core features outlined in the project proposal have been implemented and are functioning effectively. The system currently provides:

- Complete asset lifecycle management

- Automated approval workflows

- Real-time tracking and notifications

- Comprehensive reporting and analytics

- Secure role-based access control

The project is currently in the user adoption phase, with ongoing training and support being provided to ensure successful rollout across the organization.

Prepared by:

Ryan Rey D. Magdalita

(Jr. Full Stack Developer)

Checked By:

Ralph Padilla 
         (IT Manager)