# Asset Management

# Project Proposal

Ver 1.0

Table of Contents

Project Proposal	4

1.	Summary	4

2.	Problem Statement	4

2.1.	Current Challenges	4

2.2.	Business Pain Points	4

3.	Proposed Solution	5

3.1.	Solution Overview	5

3.2.	Core Capabilities	5

3.3.	Use Case Diagram	6

3.4.	Data Flow Diagrams	7

3.5.	In Scope	8

4.	Functional Requirements	10

4.1.	In Scope	10

4.2.	Asset Management	10

4.3.	Asset Operations	10

4.4.	Maintenance	11

4.5.	Report	11

5.	Non-Functional Requirements	12

5.1.	Performance	12

5.2.	Security	12

5.3.	Usability	12

5.4.	Reliability	12

6.	Technology Stack	13

6.1.	Frontend	13

6.2.	Backend	13

7.	Implementation Timeline	13

Phase 1: Data Gathering / Data Collection	13

Phase 2: Software Development	14

Phase 3: Software Testing & Debugging	15

Phase 4: Data Migration	15

Phase 5: Documentation	15

Phase 6: Management Presentation	16

Phase 7: Executive Approval	16

Phase 8: Deployment	16

8.	Resource Requirements	16

8.1.	Human Resources	16

8.2.	Technical Resources	16

9.	Expected Benefits	16

9.1.	Quantitative Benefits	16

10.2	Qualitative Benefits	17

10.	Risk Assessment	17

11.	Success Metrics	17

12.	Budget	18

13.	Conclusions	18

14.	Additional System Diagrams	19

14.1.	Asset Assignment Flow Diagram	19

14.2.	Asset Return Request Flow Diagram	20

14.3.	Asset Transfer Request Flow Diagram	21

14.4.	Asset Diagram Descrioptions	22

# Project Proposal

## Summary

The Asset Management System is a comprehensive web-based platform designed to transform how organizations track, manage, and optimize their physical and digital assets. This proposal outlines the development of a centralized solution that provides complete visibility into asset lifecycle management, from acquisition to disposal.

The system addresses critical business needs including inventory control, accountability tracking, maintenance scheduling, and compliance documentation. By implementing this solution, organizations can expect significant improvements in asset utilization, reduced losses, and streamlined operational processes.

## Problem Statement

### Current Challenges

Organizations face significant challenges in managing their assets effectively:

| Challenge | Impact | Root Cause |
| --- | --- | --- |
| Manual Tracking | Inefficient, Error-prone | Spreadsheet -based tracking |
| Poor Visibility | Lost or underutilized | No centralized system |
| Accountability Gaps | Asset loss, misuse | No assignment tracking |
| Compliance Risk | Audit failures | Incomplete documentation |
| Delayed Maintenance | Increased costs | No scheduled maintenance |
| Slow Process | Productivity loss | Manual Approval |

### Business Pain Points

- Asset Loss: Inability to locate assets results in unnecessary purchases.

- Duplicate Purchases: No visibility into existing inventory.

- Compliance Failures: Missing documentation for audits.

- Maintenance Backlogs: Unscheduled equipment failures.

- Inefficient Allocations: Assets not optimally distributed

- Reporting Delays: Manual data compilation takes days

## Proposed Solution

### Solution Overview

We propose developing a full- featured Asset Management System that provides:

- Centralized Asset Repository: Single source of truth for all assets

- Automated Workflows: Streamlined approval and assignment processes

- Real-time Tracking: Live visibility into asset location and status

- Comprehensive Auditing: Complete history for compliance

- Analytics Dashboard: Data-driven insights for decision-making

### Core Capabilities

Asset Management System

- Asset Catalog:

  - Create

  - Search

  - Categorize

  - Tag

- Asset Tracking:

  - Location

  - Status

  - History

  - Transfer

- Asset Lifecycle:

  - Acquire

  - Assign

  - Maintain

  - Dispose

- Workflow Automation:

  - Approvals

  - Issuance

  - Returns

  - Transfer

- Reporting and Analytics:

  - Dashboard

  - Charts

  - Exports

  - Alerts

- Security and Compliance

  - Role Based Access Control (RBAC)

  - Audit

  - Logging

  - Encryption

- Multi Company Support

- Manage assets across multiple subsidiaries or organizations

- Logical data separation

- Centralized monitoring and reporting across all companies

### Use Case Diagram

(Diagram 1)

Use Case Descriptions

| ID | Use Case | Actor | Description |
| --- | --- | --- | --- |
| UC1 | User Authentication | All | Login, logout, session management |
| UC2 | User Registration | User | Self-service user registration |
| UC3 | Role Management | Admin | Assign and manage user roles |
| UC4 | Asset CRUD | Manager | Create, read, update, delete assets |
| UC5 | Asset Search | All | Search and filter assets |
| UC6 | Import/Export | Manager | Bulk import and export assets |
| UC7 | Asset Assignment | User/Dept Head | Request asset assignment |
| UC8 | Assignment Approval | Manager | Approve or reject assignments |
| UC9 | Asset Return | User | Request asset return |
| UC10 | Return Approval | Manager | Approve or reject returns |
| UC11 | Asset Transfer | User/Dept Head | Request asset transfer |
| UC12 | Transfer Approval | Manager | Approve or reject transfers |
| UC13 | Maintenance Request | User | Submit maintenance requests |
| UC14 | Disposal Request | Manager | Request asset disposal |
| UC15 | Dashboard View | All | View dashboard and statistics |
| UC16 | Report Generation | Manager | Generate reports and exports |
| UC17 | Audit Trail View | Admin | View complete audit history |

### Data Flow Diagrams

DFD Level 0 – Context Diagram

(Diagram 2)

DFD Level 1 – Main Process

(Diagram 3)

### In Scope

User Management

- User registration and authentication

- Role-based access control (Admin, Manager, User)

- Department and position management

- Profile management

Asset Management

- Asset creation, editing, and deletion

- Asset categorization (categories, types, brands)

- Asset tagging with unique identifiers

- Asset search and advanced filtering

- Bulk import and export capabilities

- Asset history and timeline tracking

Asset Operations

- Asset issuance to users

- Return request and approval workflow

- Transfer requests between users/departments

- Multi-level approval processes

- Digital signature capture for accountability

Maintenance & Support

- Maintenance record keeping

- Repair request submission and tracking

- Scheduled maintenance reminders

- Asset disposal workflow

Reporting & Analytics

- Interactive dashboard with key metrics

- Asset status distribution charts

- Recent activity timeline

- Comprehensive audit trail

- PDF report generation

- Data export (CSV, Excel)

Multi-company / Subsidiary support

- Company based data segregation for users and assets

## Functional Requirements

### In Scope

| ID | Requirement | Priority |
| --- | --- | --- |
| AUTH-001 | User registration with email verification | High |
| AUTH-002 | Secure login with JWT tokens | High |
| AUTH-003 | Password reset with OTP | High |
| AUTH-004 | Role-based access control | High |
| AUTH-005 | Session management | High |

### Asset Management

| ID | Requirement | Priority |
| --- | --- | --- |
| ASSET-001 | Create new assets with all attributes | High |
| ASSET-002 | Edit asset information | High |
| ASSET-003 | Soft Delete/archive assets | High |
| ASSET-004 | Search assets by multiple criteria | High |
| ASSET-005 | Filter assets by category, status, location | High |
| ASSET-006 | Asset tagging with unique identifiers | High |
| ASSET-007 | Bulk assets import from CSV | Medium |
| ASSET-008 | Export assets to CSV/Excel | Medium |
| ASSET-009 | Asset image upload and display | Medium |
| ASSET-010 | Asset assignment history | High |

### Asset Operations

| ID | Requirement | Priority |
| --- | --- | --- |
| OP-001 | Issue assets to users | High |
| OP-002 | Request asset return | High |
| OP-003 | Approve/reject return requests | High |
| OP-004 | Request asset transfer | High |
| OP-005 | Approve/reject transfer requests | High |
| OP-006 | Multi-level approval workflow | High |
| OP-007 | Digital accountability forms | High |
| OP-008 | Condition assessment on return | High |
| OP-009 | Email notifications for operations | Medium |

### Maintenance

| ID | Requirement | Priority |
| --- | --- | --- |
| MAINT-001 | Create maintenance records | Medium |
| MAINT-002 | Submit repair requests | Medium |
| MAINT-003 | Track repair status | Medium |
| MAINT-004 | Schedule maintenance | Medium |
| MAINT-005 | View maintenance history | Medium |
| MAINT-006 | Request asset disposal | Medium |

### Report

| ID | Requirement | Priority |
| --- | --- | --- |
| RPT-001 | Dashboard with summary statistics | High |
| RPT-002 | Asset status distribution chart | High |
| RPT-003 | Recent activity timeline | High |
| RPT-004 | Complete audit trail | High |
| RPT-005 | Generate PDF reports | Medium |
| RPT-006 | Export data to CSV | Medium |

## Non-Functional Requirements

### Performance

| Metric | Target |
| --- | --- |
| Page Load Time | >= 1 minute |
| API Response Time | >= 500ms |
| Concurrent Users | 100+ |
| Database Queries | >= 100ms |

### Security

| Requirement | Implementation |
| --- | --- |
| Authentication | JWT with refresh tokens |
| Password Storage | bcrypt hashing |
| Data Validation | Zod schemas |
| SQL Injection | Parameterized queries |
| CORS | Whitelist allowed origins |
| HTTPS | SSL/TLS encryption |

### Usability

| Requirement | Target |
| --- | --- |
| Browser Support | Chrome, Firefox, Edge, Safari |
| Mobile Responsive | Yes |
| Accessibility | WCAG 2.1 AA |
| User Training | >= 2 hours |

### Reliability

| Metric | Target |
| --- | --- |
| Uptime | 99.5% |
| Backup Frequency | Daily |
| Error Rate | < 1% |

## Technology Stack

### Frontend

| Technology | Purpose |
| --- | --- |
| React 19 | UI Framework |
| TypeScript | Type Safety |
| Vite | Build Tool |
| Tailwind CSS | Styling |
| Shadcn UI | Component Library |
| React Router | Navigation |
| Socket.io Client | Real-time Updates |

### Backend

| Technology | Purpose |
| --- | --- |
| Node.js | Runtime |
| Express | Web Framework |
| TypeScript | Type Safety |
| MySQL | Database |
| Socket.io | Real-time Communication |
| JWT | Authentication |
| bcrypt | Password Hashing |
| Zod | Validation |

Infrastructure

| Component | Configuration |
| --- | --- |
| Web Server | Node.js + Express |
| Database | MySQL 8.x |
| Client Hosting | Vite (Static) |

## Implementation Timeline

### Phase 1: Data Gathering / Data Collection

- Week 1-2

  - Existing Workflow

### Phase 2: Software Development

- Week 3

  - Project setup and configuration

- Week 4

  - Database schema design

  - Authentication system

  - Basic user management

- Week 5

  - Assessment

  - Asset CRUD operations

- Week 6

  - Asset categorization

  - Search and filtering

- Week 7

- Asset tagging

  - Issuance workflow

- Week 8

  - Return Process

  - Transfer process

- Week 9

  - Approval workflows

  - Reporting dashboard

- Week 10

  - Return workflow

  - Transfer workflow

- Week 11

  - Asset Assignment

  - Asset Accountability Form

- Week 12

  - Return Form

  - Transfer Form

- Week 13

  - Testing and bug fixes

  - Performance optimization

- Week 14

  - Documentation

### Phase 3: Software Testing & Debugging

- Week 15

  - Testing of Core Functionality

  - Security Testing

  - Initial Regression Testing

### Phase 4: Data Migration

- Week 16

  - Cleansing & Standardization of Asset Records

  - Initial/Partial Load, Validation & Basic Functional Testing of Migrated Assets

  - Post-Load Updates/Corrections, Issue Documentation & Quick Regression Check

### Phase 5: Documentation

- Week 17

  - UAT Deployment

  - Compilation of User Manual & Quick-Start Guides

### Phase 6: Management Presentation

- PowerPoint Presentation

### Phase 7: Executive Approval

- Executive signing

### Phase 8: Deployment

- Cloud deployment of system

Total Estimated Duration: 24 weeks

## Resource Requirements

### Human Resources

| Role | Quantity | Responsibilities |
| --- | --- | --- |
| Project Manager | 1 | Overall coordination |
| Senior Full Stack Developer | 1 | Implementation and guide |
| Full-stack Developer | 1 | Implementation |
| UI/UX Designer | 1 | Interface design |
| QA Tester | 1 | Testing |

### Technical Resources

| Resource | Specification |
| --- | --- |
| Development Server | Local or cloud VM |
| Database Server | MySQL 8.x |
| Testing Environment | Staging server |
| Version Control | Git repository |

## Expected Benefits

### Quantitative Benefits

| Benefit | Metric | Expected Improvement |
| --- | --- | --- |
| Asset Visibility | % of assets tracked | 0% → 100% |
| Search Time | Time to find asset | Hours → Seconds |
| Processing Time | Approval cycle | Days → Hours |
| Reporting | Report generation | Days → Minutes |
| Asset Utilization | Usage rate | Unknown → 85%+ |

### Qualitative Benefits

- Improved Accountability: Clear assignment tracking

- Better Decision Making: Real-time data and analytics

- Reduced Losses: Better asset visibility

- Compliance Ready: Complete audit trails

- Operational Efficiency: Automated workflows

## Risk Assessment

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Scope Creep | Medium | High | Clear requirements, change control |
| Technical Debt | Low | Medium | Code reviews, testing |
| Performance Issues | Low | Medium | Load testing, optimization |
| User Adoption | Medium | High | Training, UX improvements |
| Data Migration | Medium | Medium | Careful planning, validation |

## Success Metrics

The project will be considered successful when:

- User Adoption: 100% of target users actively use the system

- Asset Coverage: 100% of assets registered in the system

- Process Automation: 90% of asset operations through the system

- Performance: All response times within targets

- User Satisfaction: Positive feedback from end users

## Project Budget

| # | Manpower / Application | Budget | Amount | Remarks |
| --- | --- | --- | --- | --- |
| 1 | Sr Software Developer | 0.00 * 3 | - | Sr. Developer Salary |
| 2 | Software Developer | 20,000.00 * 3 | 60,000 | Developer Salary |
| 3 | UI/UX | 0.00 * 2 | - | UI/UX Salary + Project Designs/Layout Artifacts |
| 4 | Quality Assurance | 0.00 * 1 | - | Quality Assurance + Project Documentation Artifacts |
| 5 | Software Tools | 28.55% | 22,900 | Software Tools utilize per Affiliate per Year |
| 6 | Electrical & IT Equipment | 10,000 * 3 | 30,000 | Admin Fee |
| Total |  |  | Php 112,960.00 |  |

## Conclusions

The Asset Management System represents a significant opportunity to transform how the organization manages its assets. By implementing this comprehensive solution, we will achieve:

- Complete visibility into asset inventory

- Streamlined operational workflows

- Enhanced accountability and compliance

- Data-driven decision making

- Improved operational efficiency

The proposed solution is technically feasible, aligned with business objectives, and provides measurable value to the organization. We recommend proceeding with implementation as outlined in this proposal.

## Additional System Diagrams

### Asset Assignment Flow Diagram

(Diagram 4)

### Asset Return Request Flow Diagram

(Diagram 5)

### Asset Transfer Request Flow Diagram

(Diagram 6)

### Asset Diagram Descriptions

| Diagram | Description |
| --- | --- |
| Asset Assignment Flow | Complete flowchart showing IT Admin, Employee, and HR roles in asset assignment process with accountability form signing |
| Asset Transfer Request Flow | Complete transfer request process from Returner through approval to IT Head |
| Asset Return Request Flow | Complete return request process from Returner through approval to Asset manager |

Prepared by:

Ryan Rey D. Magdalita

(Jr. Full Stack Developer)

Checked By:

Ralph Padilla 
         (IT Head)